Tribes MCTS Goal Reference

Working reference for the long-running Java-vs-native parity audit.

| Repo root | C:\Users\Umair\OneDrive\Desktop\Work\Self_Projects\Tribes_MCTS |
| --- | --- |
| Authoritative game source | C:\Users\Umair\OneDrive\Desktop\Work\Self_Projects\TribesTopia\Tribes\src |

# Goal

• Compare every unit, rule, action, achievement, and turn transition in the Java game source with native MCTS, one mechanic at a time.

• Treat the Java engine as authoritative. Native code should simulate the information the bot truly has, including fog-of-war limits and random outcomes, as closely as possible.

# Audit Loop

• For each mismatch, update the parity test suite so the failure is covered automatically next time.

• Spawn a narrow gpt-5.5 low subagent whose only job is fixing that specific mismatch.

• Wait for the subagent to finish, then verify the patch yourself. If the failure remains, keep working the same mechanic until it is resolved, then move to the next one.

# Operating Constraints

• Do not let subagents drift into the full project. Their scope is the mismatch you hand them, not the audit as a whole.

• Do not check their patch constantly. Wait roughly three minutes between checks when they are running.

• Commit only after the fix is verified by tests.

• Keep using the external Java repo at C:\Users\Umair\OneDrive\Desktop\Work\Self_Projects\TribesTopia\Tribes as the source of truth for rules and transitions.

# Current Verified State

• The hidden enemy end-turn and hidden enemy attack parity issues are resolved in native rules.

• The latest verified commit is 59bd12e: Fix native hidden action parity.

• The full `py/tests/test_native_mcts.py` suite passes at the time of this reference.

# Resume Point

• If context is lost, start by checking `git status`, then resume from the latest unresolved parity failure in `py/search/native/native_rules.cpp` or the parity runner tests.

• If a new mismatch appears, record it in tests before doing anything else.

Note: This reference should be updated as the parity audit advances.